# Roadmap: Implementation Phases

## Cứu Trợ Khẩn Cấp — Emergency Response Platform

────────────────────────────────────────

## Phase 0: Project Scaffold & Configuration

Output: Two empty projects that compile/run.

### Backend (Spring Boot)

Initialize Spring Boot project with dependencies: Spring Web, Spring Data JPA, Spring Security, Spring AI, MySQL Driver, Lombok, Validation

Configure `application.properties`: datasource, JPA, file upload, AI provider

Set up package structure (controller, service, repository, model, dto, config, security, exception)

Create `GlobalExceptionHandler` and `ResourceNotFoundException`

Configure CORS for frontend origin

### Frontend (Next.js)

Initialize Next.js project with TypeScript and Tailwind CSS

Install dependencies: leaflet, react-leaflet, react-leaflet-cluster, axios

Set up folder structure (app, components, hooks, services, contexts, types)

Configure Tailwind with custom colors (urgency red, orange, yellow, green)

### Database

Run `schema.sql` to create all 5 tables

Run initial seed data (`data.sql`)

Files to create: schema.sql, data.sql, application.properties, SecurityConfig, WebConfig, project POM

────────────────────────────────────────

## Phase 1: Authentication

Output: Register + Login working end-to-end.

### Backend

`User` entity + `UserRepository`

`JwtTokenProvider` — generate/validate JWT

`JwtAuthenticationFilter` — extract JWT from request header

`SecurityConfig` — permit /api/auth/**, protect /api/admin/**, all other endpoints authenticated

`AuthController` — POST /api/auth/register, POST /api/auth/login

`CustomUserDetailsService` — load user by email

### Frontend

`types/index.ts` — User, AuthResponse interfaces

`services/api.ts` — Axios instance with JWT interceptor

`services/authService.ts` — register(), login() functions

`contexts/AuthContext.tsx` — user state, login/logout/register methods

`components/common/Navbar.tsx` — show login/register or username/logout based on auth

`components/common/ProtectedRoute.tsx` — redirect to /login if not authenticated

`app/login/page.tsx` + `LoginForm` component

`app/register/page.tsx` + `RegisterForm` component

`app/layout.tsx` — wrap with AuthProvider

────────────────────────────────────────

## Phase 2: Disaster Types CRUD

Output: Disaster types can be managed by admin, read by anyone.

### Backend

`DisasterType` entity + `DisasterTypeRepository`

`DisasterTypeService` — CRUD logic, check references before delete

`DisasterTypeController` — GET /api/disaster-types (public), POST/PUT/DELETE (admin)

### Frontend

`services/disasterTypeService.ts` — getAll, create, update, delete

`app/admin/disaster-types/page.tsx` + `<DisasterTypesTable>` + `<DisasterTypeForm>`

Dependency: Phase 1 (admin auth)

────────────────────────────────────────

## Phase 3: Rescue Centers CRUD

Output: Rescue centers can be managed by admin, displayed on map.

### Backend

`RescueCenter` entity + `RescueCenterRepository`

`RescueCenterService` — CRUD logic

`RescueCenterController` — GET /api/centers (public), POST/PUT/DELETE (admin)

### Frontend

`services/centerService.ts`

`app/admin/centers/page.tsx` + `<CentersTable>` + `<RescueCenterForm>` (with map location picker)

`app/centers/page.tsx` — public page with map markers + list view

`<MapView>` component (basic Leaflet map with center markers)

`<RescueCenterMarker>` + `<CenterPopup>` components

Dependency: Phase 2 (admin pattern)

────────────────────────────────────────

## Phase 4: Distress Calls + Submit + Map

Output: Users can submit calls, see them on map alongside centers.

### Backend

`DistressCall` entity + `DistressCallRepository`

`DistressCallService` — create (copy urgency from disaster type, trigger AI async), list with filters, get by id, get mine

`DistressCallController` — GET /api/calls (public with filters), POST (user), GET /api/calls/mine (user), GET /api/calls/{id} (public)

### Frontend

`services/callService.ts`

`<DistressCallMarker>` — colored by urgency score

`<CallPopup>` — shows all info including suggested supplies

`<DisasterTypeFilter>` — horizontal button group

`app/page.tsx` — map with both call + center markers, filter

`app/submit/page.tsx` + `<DistressCallForm>` — with `<LocationPicker>` on map

`app/calls/mine/page.tsx` — user's own calls list

Dependency: Phase 3 (map components), Phase 1 (auth for submit)

────────────────────────────────────────

## Phase 5: Admin Response Workflow

Output: Admins can assign centers to calls and track status.

### Backend

`Response` entity + `ResponseRepository`

`ResponseService` — create (updates call status → in_progress), update status (updates call status → resolved)

`ResponseController` — POST /api/responses (admin), PUT /api/responses/{id}/status (admin)

`DistressCallController` — add PUT /api/calls/{id}/status (admin direct override)

### Frontend

`services/callService.ts` — add assignCenter(), updateStatus() methods

`services/responseService.ts`

`app/admin/calls/page.tsx` + `<CallsTable>` — sortable, filterable

`app/admin/calls/[id]/page.tsx` — call detail + assign center dropdown + status buttons

`<StatusBadge>` component — colored by status

Dependency: Phase 2 (admin layout), Phase 3 (centers to assign), Phase 4 (calls to manage)

────────────────────────────────────────

## Phase 6: AI Features

Output: Supply suggestions + chatbot working.

### Backend

`AiConfig.java` — Spring AI chat client configuration

`AiService.java` — suggestSupplies(), chat() methods

Integrate async supply suggestion into `DistressCallService.createCall()`

`ChatController` — POST /api/chat (public, no auth)

### Frontend

`services/chatService.ts` — sendMessage()

`<ChatButton>` — floating FAB fixed bottom-right

`<ChatPanel>` — message list + input, expandable/collapsible

Integrate into `app/layout.tsx`

Dependency: Phase 4 (distress calls to attach suggestions to)

────────────────────────────────────────

## Phase 7: Admin Dashboard + Final Polish

Output: Dashboard stats, responsive fixes, error polish.

### Backend

`AdminController` — GET /api/admin/dashboard — aggregate stats query

### Frontend

`services/adminService.ts`

`app/admin/page.tsx` — dashboard with `<StatsCard>` components + calls-by-type chart (CSS-only bars) + recent calls table

`<AdminSidebar>` — navigation with active state

### Polish

Responsive: mobile map fullscreen, bottom sheets for details

Loading spinners on all data fetches

Error toast notifications

Empty states ("No calls yet")

404 page

Dependency: All previous phases

────────────────────────────────────────

## Summary Table

| Phase | Name | Backend Endpoints | Frontend Pages | Depends On |
| --- | --- | --- | --- | --- |
| 0 | Scaffold & Config | Project init | Project init | — |
| 1 | Authentication | 2 | 2 | Phase 0 |
| 2 | Disaster Types | 4 | 1 admin | Phase 1 |
| 3 | Rescue Centers | 4 | 1 admin + 1 public | Phase 2 |
| 4 | Distress Calls + Map | 4 | 3 pages | Phase 1, 3 |
| 5 | Admin Response | 3 | 2 admin | Phase 2, 3, 4 |
| 6 | AI Features | 1 | 2 chat components | Phase 4 |
| 7 | Dashboard + Polish | 1 | 1 admin | All |

Total: ~19 API endpoints, ~11 pages, ~30 components